BEAVER CREEK WATERSHED

IMPROVEMENT PLAN

Funding to support the development of this document and associated watershed planning activities in the Beaver Creek watershed has been provided by:

The Upper Cedar Watershed Management Authority

Project partners include:

Watershed residents, farmers and landowners

Floyd & Chickasaw Soil and Water Conservation Districts

Natural Resources Conservation Service

MSA Professional Services

Iowa Department of Natural Resources

Iowa Economic Development Authority

Iowa Flood Center

What is the Purpose of the Beaver Creek Watershed Land and Water Improvement Plan?

This document is intended to provide a roadmap for water, soil, and habitat improvements in the

Beaver Creek watershed while at the same time maintaining or improving agronomic performance and

quality of life. Environmental improvements are a big task, and trying to tackle everything at once can

be daunting. This plan lays out a phased approach to implementation to ensure continuous

improvements are being made towards achieving long-term goals for the watershed.

Goals have been established in order to achieve the vision of all stakeholders. This document guides

stakeholders through a continuous improvement approach to watershed management, understanding

that big changes come from a succession of small changes. The long-term goals of the Beaver Creek

Watershed Improvement Plan are to:

- Reduce in-stream nitrogen by 41% from 2009-2011 average levels.

- Reduce in-stream phosphorus by 29% from 2009-2011 average levels.

- Reduce flood risk within Beaver Creek and downstream.

- Maintain or increase agricultural productivity.

The total investment needed to achieve the goals identified in this plan is estimated to be approximately $2,313,250 for structural practices and $82,325 per year for management practices.

2.1 GENERAL INFORMATION

The Beaver Creek Watershed is an 11,089-acre watershed dominated by 62% row crop agriculture and

relativity flat terrain with some karst influence. Beaver Creek begins near the outlet of two nitrate

removal wetlands east of Colwell, the stream flows southeast into Chickasaw County where the

confluence of the Little Cedar River is located. The two unincorporated communities within the

watershed are Colwell, which straddles the northwestern watershed boundary and Bassett, located in

the southern end of the watershed boundary. Other than 66 acres owned by the Floyd County

Conservation Board and road right of ways, the watershed is entirely privately owned.

Like many other watersheds in the flat landscapes of Iowa, much of the land within the Beaver Creek

watershed is artificially drained in order to make agriculture possible and productive. There are a total of 214 acres that are classified as wetlands in the watershed.

CONCEPTUAL PLAN

Best management practices are part of the foundation for achieving water, soil, and flood reduction

goals. BMPs include practices and programs designed to improve water quality and other identified

resource concerns. BMPs may include changes in land management or land use, physical structures to

mitigate against pollutant sources, or changes in human behavior or attitudes about the resources in the

watershed and how they are perceived or valued. It is important to determine how effective the practice will be at achieving goals, objectives, and targets.

|  | Effect on Nitrates in Water | Effect on Phosphates in Water | Effect on Soil Health | Effect on Water Quantity (Flood Reduction) |
| --- | --- | --- | --- | --- |
| Nitrate Removal Wetlands | High | Low | No impact | Moderate |

Constructed Wetlands are a best management practice that could have a positive effect on the watershed and remove a lot of nitrates in the water.

ESTIMATED RESOURCE NEEDS

The estimated investment needed necessary to construct structural practices (wetlands, bioreactors and saturated buffers) is estimated at $725,000 per unit.

FUNDING OPPORTUNITIES & APPROACHES

To achieve the goals of this watershed plan significant resources will be needed. The following funding mechanisms can provide up to $2,000,000 per year from 2015 to 2025 to fund these installations.

| Program | Description | Agency/Organization |
| --- | --- | --- |
| Iowa Financial Incentives Program | 50 percent cost-share available to landowners through 100 SWCDs for permanent soil conservation practices | IDALS-DSC |
| No-Interest Loans | State administered loans to landowners for permanent soil conservation practices | IDALS-DSC |
| Iowa Watershed Protection Program | Funds for SWCDs to provide water quality protection, flood control, and soil erosion protection in priority watersheds; 50-75 percent cost-share; | IDALS-DSC |
| Conservation Reserve Enhancement Program | Levering USDA funds to establish nitrate removal wetlands in north central Iowa with no cost to landowner | IDALS-DSC |
| Soil and Water Enhancement Account - REAP Water Quality Improvement Projects | REAP funds for water quality improvement projects (sediment, nutrient and livestock waste) and wildlife habitat and forestry practices; 50-75 percent costshare; Used as state match for EPA 319 funding | IDALS-DSC |
| Soil and Water Enhancement Account - REAP Water Quality Improvement Projects | Tree planting, native grasses, forestry, buffers, streambank stabilization, traditional erosion control practices, livestock waste management, ag drainage well closure, urban stormwater | IDALS-DSC |
| State Revolving Loans | Low interest loans provided by SWCDs to landowners for permanent water quality improvement practices; subset of DNR program | IDALS-DSC |
| General Conservation Reserve Program | Encourages farmers to convert highly erodible land or other environmentally sensitive land to vegetative cover; Farmers receive annual rental payments | USDA-FSA |
| Farmable Wetland Program | Voluntary program to restore farmable wetlands and associated buffers by improving hydrology, vegetation | USDA-FSA |
| Environmental Quality Incentives Program | Provides technical and financial assistance for natural resource conservation in environmentally beneficial and cost-effective manner; program is generally 50 percent cost-share | USDA-NRCS |
| Wetland Reserve Program | Provides restoration of wetlands through permanent and 30 year easements and 10 year restoration agreements | USDA-NRCS |
| Emergency Watershed Protection Program | Flood plain easements acquired via USDA designated disasters due to flooding | USDA-NRCS |
| Wildlife Habitat Incentives Program | Cost-share contracts to develop wildlife habitat | USDA-NRCS |
| Farm and Ranchland Protection Program | Purchase of easements to limit conversion of ag land to no-ag uses. Requires 50 percent match | USDA-NRCS |
| Cooperative Conservation Partnership Programs | Conservation partnerships that focus technical and financial resources on conservation priorities in watersheds and airsheds of special significance | USDA-NRCS |
| Conservation Security Program | Green payment approach for maintaining and increasing conservation practices | USDA-NRCS |
| Conservation Innovation Grants | National and state grants for innovative solutions to a variety of environmental challenges | USDA-NRCS |
| Aquatic Ecosystem Restoration - Section 206 | Restoration projects in aquatic ecosystems such as rivers, lakes and wetlands | US Army Corps |
| Habitat Restoration of Fish and Wildlife Resources | Must involve modification of the structures or operations of a project constructed by the Corps of Engineers | US Army Corps |
| Section 319 Clean Water Act | Grants to implement NPS pollution control programs and projects in watersheds with EPA approved watershed management plans. | EPA/DNR |
| Iowa Water Quality Loan Fund | Source of low-cost financing for farmers and landowners, livestock producers, community groups, developers, watershed organizations, and others | DNR |
| Watershed Improvement Review Board | The Watershed Improvement Review Board (WIRB) was established in 2005 by the Iowa Legislature to provide grants to watershed and water quality projects. | WIRB |
| Iowa Water Quality Initiative | Initiated by IDALS-DSC as a demonstration and implementation program for the Nutrient Reduction Strategy. Funds are targeted to 9 priority HUC-8 watersheds. | IDALS-DSC |
| Fishers and Farmers Partnership | Fishers & Farmers Partnership for the Upper Mississippi River Basin is a self-directed group of nongovernmental agricultural and conservation organizations, tribal organizations and state and federal agencies working to achieve the partnership's mission "… to support locallyled projects that add value to farms while restoring aquatic habitat and native fish populations." | U.S Fish and Wildlife Service and others |
| Iowa Community Foundations | Iowa Community Foundations are nonprofit organizations established to meet the current and future needs of our local communities. | Iowa Community Foundations |
| Iowa Natural Heritage Foundation | Private nonprofit conservation organization working to ensure Iowans will always have beautiful natural areas – to bike, hike, and paddle – to recharge, relax and refresh – to keep Iowa healthy and vibrant. | Iowa Natural Heritage Foundation |
| McKnight Foundation - Mississippi River Program | Program goal is to restore the water quality and resilience of the Mississippi River. | McKnight Foundation - Mississippi River Program |
| National Fish and Wildlife Foundation | NFWF provides funding on a competitive basis to projects that sustain, restore, and enhance our nation's fish, wildlife, and plants and their habitats. | National Fish and Wildlife Foundation |
| National Wildlife Foundation | Works to protect and restore resources and the beneficial functions they offer. | National Wildlife Foundation |
| The Fertilizer Institute | TFI is the leading voice in the fertilizer industry, representing the public policy, communication and statistical needs of producers, manufacturers, retailers and transporters of fertilizer. Issues of interest to TFI members include security, international trade, energy, transportation, the environment, worker health and safety, farm bill and conservation programs to promote the use of enhanced efficiency fertilizer. | The Fertilizer Institute |
| The Nature Conservancy | The Nature Conservancy is the largest freshwater conservation organization in the world – operating in 35 countries with more than 300 freshwater scientists and 500 freshwater conservation sites globally. TNC works with businesses, governments, partners and communities to change how water is managed around the world. | The Nature Conservancy |
| Trees Forever - Working Watersheds Program | Annually work with 10-15 projects in Iowa that emphasize water quality through our Working Watersheds: Buffers and Beyond program | Trees Forever - Working Watersheds Program |
| Walton Family Foundation - Environmental Program | Work to achieve lasting change by creating new and unexpected partnerships among conservation, business and community interests to build durable solutions to big problems. | Walton Family Foundation - Environmental Program |